## Slide 1
Brandon Johnson
Mayor
Ray Giderof
Executive Director

## Slide 2
Please MUTE your computers and/or cellphones
Press *6 to unmute (if asked to speak)
Please CHANGE your screen name
Use ‘Your Name (Company Name (or Initials))
    EXAMPLE: James Borkman (PBC)
Please ADD your name to Chat
Use ‘Your Name|Company Name (or Initials)’
    EXAMPLE: James Borkman (PBC)
Please WAIT for Q&A to ask questions
Q&A session will be at the end of each meeting
Feel free to use the ‘Chat’ feature
HOUSEKEEPING ITEMS
While we wait…

## Slide 3
Chicago Department of Transportation
Works Progress Administration
Street Reconstruction
(South Oakley Avenue, East 94th Street, and South Oakley Avenue)
C1618
Pre-Bid and Technical Review Meeting
January 6, 2025 at 10:00am

## Slide 4
AGENDA
Introductions
Procurement Details
Compliance
Technical Review
Q&A

## Slide 5
Introductions

## Slide 6
INTRO
PBC
CDOT & Partners
General Contractors
Sub-Contractors/Suppliers

## Slide 7
Procurement Details

## Slide 8
Project Locations
South Oakley Avenue from West Garfield Boulevard to West 57th Street, Chicago, IL
East 94th Street from East End Avenue to South Cregier Avenue, Chicago, IL
South Oakley Avenue from West 58th Street to West 59th Street, Chicago, IL
Procurement Details
PROJECT OVERVIEW

## Slide 9
General Scope of Work:
earth excavation
portland cement concrete base course
hot-mix asphalt surface course
sewer main, water main and drainage structures
concrete curb and gutter
concrete sidewalks, tactile/detectable warning surface system for curb ramps
concrete driveways and alleys
roadway lighting
thermoplastic pavement marking
signs
topsoil, sodding, and tree removal and planting
Procurement Details
PROJECT OVERVIEW
Contractor will be required to prepare a Phasing and Logistics Plan for review and approval by CDOT and PBC, prior to the mobilization and commencement of any Work.

## Slide 10
Time of Completion
Liquidated Damages
$1,000.00 per day – For failure to achieve Substantial Completion
$500.00 per day - For failure to achieve milestone date(s)
Procurement Details
PROJECT OVERVIEW

## Slide 11
AVAILABILITY OF DOCUMENTS
PBC Current Opportunities Page
https://pbcchicago.com/opportunities/cdotwpaoakley94thoakley/
Online Planroom
http://dfs.cushingco.com/pbc.htm
Printer Contact Information
Cushing and Company
213 W. Institute PIace, Suite 200
Chicago, IL 60610
Contact Name: Diane Nelson
Telephone Number: (312) 266-8228
E-Mail: dnelson@cushingco.com
Procurement Details

## Slide 12
Assist Agencies
Procurement Details
AVAILABILITY OF DOCUMENTS
https://www.pbcchicago.com/doing-business/assist-agencies/

## Slide 13
TECH REVIEW MEETING
Date/Time
January 6, 2025 at 10:30 a.m.
(Immediately following this meeting)
Procurement Details
SITE VISIT
None has been scheduled.
Notwithstanding
Failure of the Bidders to become familiar with the Project shall not relieve or alter the Bidder’s responsibility for completing the Work as required by the Contract Documents.

## Slide 14
REQUEST FOR INFORMATION (RFI’S)
Sole Point of Contact
James Borkman, Contract Officer
james.borkman@cityofchicago.org
Deadline
Current: January 10, 2025 by 4:00 p.m.
Addenda
None issued to date
Procurement Details

## Slide 15
BID DUE DATE/TIME
Due Date/Time
Thursday, January 23, 2025, at 11:00 a.m.
(Subject to Change via Addendum)
Virtual Meeting Details
NOTE: The Bid Opening will be streamed LIVE and will be RECORDED and AVAILABLE on our website for viewing on PBC’s Home Page www.pbcchicago.com and on the Current Opportunity page for this project found here: https://pbcchicago.com/opportunities/cdotwpaoakley94thoakley/
Procurement Details

## Slide 16
If Hardcopy Submission Needed
Bidders who are unable to submit their bids electronically may request instruction for submitting a “hard copy” of their bid in writing to the Director of Procurement: James Borkman at: james.borkman@cityofchiago.org
BID SUBMISSION REQUIREMENTS
Electronic Submission
One complete copy of bid document
Original Signatures (blue ink) or Digital Signature
Include Bid Bond
Include Master Bid Form (Master Bid Tab, ALL THREE Schedule of Prices, Award Criteria sheet) in EXCEL and PDF format separately within email
    NOTE: The pdf documents should be searchable PDF form and not a scanned copy.
Email to: james.borkman@cityofchicago.org AND pbc-procurement@cityofchicago.org
Procurement Details

## Slide 17
PRE-AWARD MEETING
Date/Time
Monday, January 28, 2025 at 10:30 a.m. (Virtual)
(Subject to Change via Addendum)
NOTICE OF AWARD
Anticipated Schedule
Anticipated release of the Notice of Award (NOA) is February 2025 following the PBC Board of Commissioners Meeting
Successful General Contractor will be required to provide compliant Certificate of Insurance and Payment and Performance Bond within 7 days of NOA issuance
Procurement Details

## Slide 18
Book 1 & 2 Highlights

## Slide 19
Highlights
Estimated Construction Budget (Book 1, Page 4) – $8,000,000 - $8,500,000
Mandatory Project Staffing (Book 1, Page 5)
Scheduling Software Requirements (Book 1, Page 6)
Liquidated Damages (Book 1, Page 6)
Prevailing Wage Rates (Book 1, Page 7 and Page 46)
Budget, Staffing, and Additional Requirements

## Slide 20
    Schedule B – Joint Venture Affidavit
(Book 1, Page 31)
        JV Agreement
        Certification Letter
Highlights
Joint Venture Opportunities

## Slide 21
        THE BID FORM
Highlights

## Slide 22
        THE BID FORM
Highlights
Each Street/Boulevard has a separate tab
(3 TOTAL)
Enter your unit pricing for THREE (3) Streets/Boulevards
The Master Bid Form will automatically populate and TOTAL

## Slide 23
        THE BID FORM – SCHEDULE OF PRICES
Highlights
Enter your unit pricing HERE
Sheet will automatically
TOTAL HERE

## Slide 24
        THE BID FORM – MASTER BID TOTAL & ADDT’L INFO
Highlights
Enter your Surety & Firm Information HERE
The TOTAL from ALL streets/avenues will automatically populate HERE

## Slide 25
Highlights
        AWARD CRITERIA FIGURE

## Slide 26
Highlights
        (Book 1, Page 10)
Award will be made to the Responsible Bidder submitting the Lowest Grand Total Award Criteria Figure (Line 14 of Bid Form) whose corresponding Grand Total Base Bid (Line 13 of Bid Form) is within the Available Funds for each street/avenue and is otherwise responsive to all requirements of the Contract Documents.
Firms are required to fill out the entire BID FORM to be considered responsive.
The Commission reserves the right to reject any and all bids wherever such rejection is in the best interest of the Commission.
Bids that the PBC considers to be materially unbalanced will be rejected.
        BASIS OF AWARD

## Slide 27
Compliance

## Slide 28
Compliance
MBE/WBE PARTICIPATION
MBE/WBE Goals
26%, MBE
6%, WBE
MBE/WBE Certifications
City of Chicago
Cook County
MBE/WBE Special Conditions
Book 2, Article 23

## Slide 29
        Award Criteria Figure
        Maximum 70%
          Minority Journeyworker, Apprentice, and;
          Laborer
          Maximum 15%
          Female Journeyworker, Apprentice, and;
          Laborer
        City Residency &
        Community Hiring
Compliance

## Slide 30
        Community Hiring
        MAP
Compliance

## Slide 31
MBE/WBE
COMPLIANCE
Documentation and Monitoring
B2Gnow: MBE/WBE Compliance monitoring
Established Business, Manufacturers, Suppliers, and Brokers
Schedule D
Schedule C
Compliance

## Slide 32
Schedule D
Compliance

## Slide 33
Schedule C
Compliance

## Slide 34
James Borkman
james.borkman@cityofchicago.org
PBC CONTACT

## Slide 35
Technical Review

## Slide 36
Project Location
Project Overview
E. 94th Street from S. East End Avenue to S. Cregier Ave.
S. Oakley Avenue from W. 58th Street to W. 59th Street.
S. Oakley Avenue from W. Garfield Blvd to W. 57th Street

## Slide 37
Project Location
Project Overview
Project Overview
Existing Conditions
Proposed Conditions
Local Coordination
E. 94th Street from S. East End Avenue to S. Cregier Ave.

## Slide 38
Roadway
Roadway width varies from 20-24’, ROW 33’
3 Intersections:
Existing Conditions
    S. East End Avenue
    S. Ridgeland Avenue
    S. Cregier Avenue

## Slide 39
Concerns
No curb and gutter
Poor pavement condition
Lack of curb & gutter leads to flooding on the street and on private property.
Existing Conditions

## Slide 40
Roadway
Install 24’ roadway with curb & gutter.
Construct new driveways and alley aprons for positive drainage.
Superelevated cross slope to drain to south side.
Proposed Conditions

## Slide 41
Sidewalk
Install new sidewalk on the north side of 94th Street between S. East End Ave and S. Cregier Ave.
Install new ADA ramps at Ridgeland Ave.
Proposed Conditions

## Slide 42
Detention
Install new 36” DIP storm sewer per plans.
Make connections at S East End Ave. and S. Cregier Ave.
Install 3 catch basins on south.
Install 6 manholes.
Proposed Conditions

## Slide 43
Water Main
Install 8” DI main per plans.
No service lines.
New Hydrant at S. Ridgeland Ave.
Proposed Conditions

## Slide 44
Maintenance of Traffic
One Stage
Full Closure
Proposed Conditions

## Slide 45
Lighting
Install new street lighting which includes piggyback lighting for pedestrians
  One light pole provides lighting for both the street and sidewalk
Upgraded LED lamps
Cobra Head for street luminaire.
Acorn Head for the pedestrian luminaire.
Proposed Conditions

## Slide 46
Landscaping
Existing trees to be removed as shown on plans, vary in size from under 6” to 24”.
No Tree plantings.
New grass sod to be placed on south side of 94th between the curb and ROW.
Proposed Conditions

## Slide 47
Project Location
Project Overview
Project Overview
Existing Conditions
Proposed Conditions
Local Coordination
S. Oakley Avenue from W. 58th Street to W. 59th Street.
W 58th Street
S Western Ave
S Oakley Ave
W 59th Street

## Slide 48
Roadway
Roadway width varies from 28’-31’
2 Intersections:
Existing Conditions
    W 58th Street
    W 59th Street

## Slide 49
Concerns
Poor pavement condition
Lack of curb & gutter leads to flooding on the street and on private property.
Existing Conditions

## Slide 50
Roadway
Install 31’ width and curb & gutter.
Reconstruct the driveways and alley aprons.
Proposed Conditions

## Slide 51
Sidewalk
Install new sidewalk on the West side of S. Oakley Ave. between W 58th Street and W 59th Street.
Install ADA ramps at W 59th Street.
Proposed Conditions

## Slide 52
Detention
Install new 24” and 36” DI storm sewers.
Install 5 manholes and 3 catch basins.
Proposed Conditions

## Slide 53
Water Main
Install new 8” DI water main.
7 Lead Service lines.
1 Fire hydrant
Proposed Conditions

## Slide 54
Maintenance of Traffic
Stage 1
Stage 2
Stage 3
Proposed Conditions

## Slide 55
Lighting
Install new street lighting which includes piggyback lighting for pedestrians
  One light pole provides lighting for both the street and sidewalk
Upgraded LED lamps
Cobra Head for street luminaire.
Acorn Head for the pedestrian luminaire.
Proposed Conditions

## Slide 56
Landscaping
Existing trees planned to be removed as shown on plans
18 new trees to be planted between the sidewalk and roadway
New grass sod to be placed
Proposed Conditions

## Slide 57
Project Location
Project Overview
Project Overview
Existing Conditions
Proposed Conditions
Local Coordination
S. Oakley Avenue from Garfield Blvd to W. 57th Street
W Garfield Blvd
S Oakley Ave
S Claremont Ave
W 56th St

## Slide 58
Roadway
Roadway width varies from 25-28’
2 Intersections:
Existing Conditions
    W 56th Street
    W Garfield Blvd.

## Slide 59
Concerns
Poor pavement condition
Lack of curb & gutter leads to flooding on the street and on private property.
Existing Conditions

## Slide 60
Roadway
Widen roadway to 30’ width and install the curb & gutter.
Construct new driveways and alley aprons.
Proposed Conditions

## Slide 61
Sidewalk
Install new sidewalks at various locations as shown on the plans.
Install ADA ramps at W 56th Street.
Proposed Conditions

## Slide 62
Sewer
Remove existing 12” sewer
Install 24” RCP mainline sewer per plans.
Install 4 manholes, 9 catch basins, 4 inlets.
Proposed Conditions

## Slide 63
Water Main
Install 8” DI water main.
Abandon existing main.
29 Lead Service Lines.
Install 1 Fire Hydrant.
Proposed Conditions

## Slide 64
Maintenance of Traffic
Stage 1
Stage 2
Stage 3
Proposed Conditions

## Slide 65
Landscaping
Existing trees to be removed per plans.
35 new trees to be planted between the sidewalk and roadway.
New topsoil and sod to be placed.
Proposed Conditions

## Slide 66
Lighting
Install new street lighting which includes piggyback lighting for pedestrians
  One light pole provides lighting for both the street and sidewalk
Upgraded LED lamps
Cobra Head for street luminaire.
Acorn Head for the pedestrian luminaire.
Proposed Conditions (cont)

## Slide 67
Q&A